**Date:** 01-10-2025 (Wednesday Night) **Time:** 20:00–22:00

**Duration:** 2 hours **Location:** Remote – Figma workspace **Attendees:** Rumaysa, Anika, Yurii, Lorenzo

# Agenda

* MVP design review and initial tweaks
* Feature set discussion and prioritization
* Placement of key interface elements (navigation, primary actions)

# Discussion Summary

* Reviewed low-fidelity frames; aligned on MVP scope to keep complexity manageable.
* Prioritized essential features and deferred non‑critical enhancements to backlog.
* Sketched and agreed approximate placement for navigation, primary actions and key content blocks.

# Decisions & Agreements

* Freeze MVP feature list for this sprint; track extras in a clearly labeled backlog.
* Adopt consistent layout grid and spacing tokens for the high‑fidelity pass.

# Action Items

|  |  |  |
| --- | --- | --- |
| Owner | Task | Due |
| Anika | Gather research on similar applications.  Edit figma design if needed. Edit presentation if needed. | 02-10-2025 |
| Yurii | Draft initial transition map and note edge cases to validate.  Edit figma design if needed. Edit presentation if needed. | 02-10-2025 |
| Rumaysa | Consolidate MVP features list with rationale and acceptance criteria. Draft user requirements. | 02-10-2025 |
| Lorenzo | Insert diagrams and flows into presentation | 02-10-2025 |

# Open Questions

* Are onboarding tooltips required on first run, or will empty‑state guidance suffice?
* Which elements must remain persistent in the bottom/top navigation?