**Date:** 06-10-2025 (Monday Afternoon) **Time:** 13:00–14:00

**Duration:** 1 hour **Location:** Remote – Figma workspace **Attendees:** Rumaysa, Anika, Yurii, Lorenzo

# Agenda

* Design update
* Logo prototype
* Database architecture

# Discussion Summary

* Figma design was updated with a sleek design and additional pages.
* Registration is being worked on.
* Component building of pages e.g., “Hot Discussions” **(See Figma).**

# Decisions & Agreements

* Assigned Lorenzo & Yuri to database architecture / structure.
* Figma colour scheme & design near finalised.
* Free time assigned to component building after registration is finished.

# Action Items

|  |  |  |
| --- | --- | --- |
| Owner | Task | Due |
| Anika | * Retrospective document * Assisting Rumaysa | 08-10-2025 |
| Yurii | * Login / Registration * Initial DB Architecture | 08-10-2025 |
| Rumaysa | * Figma design stage 2 * Component building | 08-10-2025 |
| Lorenzo | * Logo prototyping * Initial DB Architecture | 08-10-2025 |

# Open Questions

* Minor UI changes within figma design e.g., dropdown section