Date: 04-11-2025 (Tuesday Afternoon)
Time: 14:00–16:00

Duration: 2 hours
Location: Remote – MS Teams
Attendees: Rumaysa, Anika, Lorenzo, Yurii, Damian

# Agenda

User evaluation

Testing

Front-end & back-end

# Discussion Summary

Date assigned for meeting with students (testers)

Getting front-end working with back-end

Avoiding duplication

# Decisions & Agreements

Meeting for next Monday with students

Getting the merge done

# Action Items

| Owner | Task | Due |
| --- | --- | --- |
| Damian | - Granted date for survey meeting | 10/11/2025 |
| Yurii | - Front-end development | 10/11/2025 |
| Anika | - Assist with survey / back-end | 10/11/2025 |
| Rumaysa | - Assist with survey / back-end | 10/11/2025 |
| Lorenzo | - Work on User Evaluation Report | 14/11/25 |

# Open Questions

Exact time for meeting?