## Slide 1: AI Study Buddy - Project Plan
Team Project - MSc Computer Science

## Slide 2: Project Summary
Problem: Existing study apps are fragmented, increasing cognitive load and limiting efficiency.
Solution: AI Study Buddy integrates features such as note uploading, quiz generation, Pomodoro timer, gamification, knowledge gap detection, AI tutoring, multimodal input, and peer matching into one adaptive platform.

## Slide 3: Project Development
MVP: Note uploading, automatic quiz generation, and a Pomodoro timer.
Methodology: SCRUM with two-week sprints, daily stand-ups, rotating Scrum Master.
Tech Stack: React SPA frontend, Node.js/Express microservices, Python/Flask for AI tasks, PostgreSQL, Redis, AWS S3, Kubernetes, Prometheus, Grafana, ELK stack.

## Slide 4: Evaluation
Beta testing with diverse demographics.
Methods: Surveys, usability tasks, structured feedback.
Focus: Identify bugs, usability concerns, strengths, and refine the system accordingly.

## Slide 5: Project Management
Tool: Notion for task tracking and timeline management.
Deadlines: Internal deadlines one day before official submission.
Success: Functional product with minimal bugs; originality and strong design; high user satisfaction.

## Slide 6: Team Meetings
Two online meetings weekly, one in-person meeting every Friday, daily text check-ins.
Majority decision-making. Rotating Scrum Master (Yurii → Rumaysa → Lorenzo → Anika).
Focus on project-related issues only; respect for boundaries.

## Slide 7: Team Conflict
Weekly in-person meetings to understand communication styles.
Task allocation based on strengths and experience.
Conflicts resolved through open dialogue, reasoning, and majority decisions.
Emphasis on fairness, cooperation, and productivity.

## Slide 8: Why This Project Matters
AI Study Buddy allows us to create an adaptive learning companion.
By gamifying the learning process, and personalising the experience, the user will have a substantially easier time studying their desired field.
Reduced stress and smarter learning.

## Slide 9: Thank You
Any Questions?